Viju – Issues Status Register

Updated 06 Aug 2026  •  7 fixed, 15 pending  •  Outstanding items scheduled within 2 days

| Area | Requirement / Issue | Status | Why Pending / Dependency | Date Fixed | Timeline | Platform | Endpoint |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Admin Web | Add a Back to Homepage button | Fixed | — | 06 Aug 2026 | Completed | Web | N/A |
| Admin Web | Customer row should be clickable and display details of only the selected customer | Fixed | — | 06 Aug 2026 | Completed | Web | N/A |
| Admin Web | Total number of customers should come from ERP | Pending | Dependent on ERP data synchronization and accurate customer records | — | 2 days | Web |  |
| Admin Web | Region data should be accurate | Pending | ERP is currently returning mostly empty or incorrect/Chinese region values | — | 2 days | Web |  |
| Admin Web | Display total number of customers | Pending | Dependent on the correct customer count being received from ERP | — | 2 days | Web |  |
| Admin Web | Page size picker should allow users to choose number of records displayed | Fixed | — | 06 Aug 2026 | Completed | Web |  |
| Admin Web | Officer row should be clickable to view officer details | Fixed | — | 06 Aug 2026 | Completed | Web |  |
| Admin Web | Customer list should display the same customer details as ERP | Pending | Current ERP records still contain data inconsistencies, including duplicate phone numbers and incorrect/missing regions | — | 2 days | Web |  |
| Admin Web | Change roll tag “Distributor” → “Customer” and “Account” → “Code” | Pending | Already planned for the next deployment | — | 2 days | Web |  |
| Admin Web – Flyer | Flyer display error | Pending | Fix still outstanding | — | 2 days | Web |  |
| Admin Web – Flyer | Flyer activation/deactivation | Fixed | — | 06 Aug 2026 | Completed | Web |  |
| Admin Web – Flyer | Preview flyer before publishing | Pending | Scheduled for the next deployment | — | 2 days | Web |  |
| Admin Web – Flyer | Edit flyer details | Pending | Required API is currently being worked on | — | 2 days | Web |  |
| Regional Portal | Officer should be clickable to view profile/details and chats with customers | Pending | API required for officer profile/details and customer chats is currently being worked on | — | 2 days | Web |  |
| APP | Login should remember username/password with save option | Fixed | — | 20 Aug 2026 | Completed | Web |  |
| APP | Account statement: change Distributor Name → Customer and ERP ID → Code | Pending | Dependent on ERP data synchronization/mapping | — | 2 days | Mobile |  |
| APP | Statement download should include Last 30 Days option | Pending | Part of the outstanding statement changes | — | 2 days | Mobile |  |
| APP | All transactions currently showing Processing should correctly show Closed where applicable | Pending | Dependent on ERP/API status data being corrected | — | 2 days | Mobile |  |
| APP | Change Items → Cartons for stock balance under Payments | Fixed | — | 6 Aug 2026 | Completed | Mobile |  |
| APP | Payment details should add these columns: Product, Item Code, Qty, Price, Amount, Account Balance | Pending | Requires correct ERP/API field mapping | — | 2 days | Mobile |  |
| APP | Running Balance should be calculated correctly | Pending | Requires correct Customer Credit table mapping and ERP data | — | 2 days | Mobile |  |
| APP | Statement of Account should correctly reflect Payment, Transport Allowance and Invoice | Pending | Dependent on ERP data synchronization and correct API mapping | — | 2 days | Mobile |  |

Note: “Date Fixed” records when the item was verified as completed. Pending items retain their dependency in the “Why Pending / Dependency” column; the 2 days timeline applies to the work on our side once each dependency is unblocked.