Viju Customer Portal – Issues Status Register

All reported items, fixed and outstanding. Last updated 20 Aug 2026. Fixed: 11   In Progress: 2   Pending: 9   (Total: 22)

| Requirement / Issue | Status | Why Pending / Dependency | Date Fixed | Timeline | Platform |
| --- | --- | --- | --- | --- | --- |
| Admin Web: Add a Back to Homepage button | Fixed | — | 06 Aug 2026 | Completed | Web |
| Admin Web: Customer row should be clickable and display details of only the selected customer | Fixed | — | 06 Aug 2026 | Completed | Web |
| Admin Web: Total number of customers should come from ERP | Pending | Dependent on ERP data synchronization and accurate customer records. Backend must return an ERP-reconciled meta.total on GET /admin/customers. | — | 2 days | Web |
| Admin Web: Region data should be accurate | In Progress | ERP is currently returning mostly empty or incorrect/Chinese region values. Frontend now sanitises invalid values to “Unknown” so the tables no longer break; the source data still needs to be normalised to the LAGOS ¦ EASTERN ¦ SOUTH_SOUTH ¦ WESTERN ¦ NORTH enum at ingest. | 20 Aug 2026 (frontend) | 2 days | Web |
| Admin Web: Display total number of customers | Pending | Dependent on the correct customer count being received from ERP. Dashboard tiles are already guarded so a missing count renders 0 instead of an error. | — | 2 days | Web |
| Admin Web: Page size picker should allow users to choose number of records displayed | Fixed | — | 06 Aug 2026 | Completed | Web |
| Admin Web: Officer row should be clickable to view officer details | Fixed | — | 06 Aug 2026 | Completed | Web |
| Admin Web: Customer list should display the same customer details as ERP | Pending | Current ERP records still contain data inconsistencies, including duplicate phone numbers and incorrect/missing regions. Requires ERP clean-up plus a GET /admin/customers/{id} detail endpoint. | — | 2 days | Web |
| Admin Web: Change roll tag “Distributor” → “Customer” and “Account” → “Code” | Fixed | — | 20 Aug 2026 | Completed | Web |
| Admin Web – Flyer: Flyer display error | Fixed | — | 20 Aug 2026 | Completed | Web |
| Admin Web – Flyer: Flyer activation/deactivation | Fixed | — | 06 Aug 2026 | Completed | Web |
| Admin Web – Flyer: Preview flyer before publishing | Fixed | — | 20 Aug 2026 | Completed | Web |
| Admin Web – Flyer: Edit flyer details | Fixed | — | 20 Aug 2026 | Completed | Web |
| Regional Portal: Officer should be clickable to view profile/details and chats with customers | In Progress | Officer profile and the customer-chat panel are implemented. To complete it the backend must expose GET /admin/officers/{id}, add an officerId filter to GET /admin/audit/chats, and authorise REGIONAL_ADMIN on that route (scoped to their own region). | 20 Aug 2026 (frontend) | 2 days | Web |
| APP: Login should remember username/password with save option | Fixed | — | 20 Aug 2026 | Completed | Mobile |
| APP: Account statement – change Distributor Name → Customer and ERP ID → Code | Pending | Dependent on ERP data synchronization/mapping. Backend must expose customerName and code on the statement payload. | — | 2 days | Mobile |
| APP: Statement download should include a Last 30 Days option | Pending | Part of the outstanding statement changes. Requires a period query parameter on the statement export endpoint. | — | 2 days | Mobile |
| APP: All transactions currently showing Processing should correctly show Closed where applicable | Pending | Dependent on ERP/API status data being corrected. Status is currently defaulted rather than mapped from the ERP order state. | — | 2 days | Mobile |
| APP: Change Items → Cartons for stock balance under Payments | Fixed | — | 06 Aug 2026 | Completed | Mobile |
| APP: Payment details should add these columns – Product, Item Code, Qty, Price, Amount, Account Balance | Pending | Requires correct ERP/API field mapping. The payment detail response does not currently carry line items. | — | 2 days | Mobile |
| APP: Running Balance should be calculated correctly | Pending | Requires correct Customer Credit table mapping and ERP data. Balance must be computed server-side so web and mobile agree. | — | 2 days | Mobile |
| APP: Statement of Account should correctly reflect Payment, Transport Allowance and Invoice | Pending | Dependent on ERP data synchronization and correct API mapping. The three movement types are currently conflated. | — | 2 days | Mobile |